On Tuesday the 18th of February, we had a meeting which consisted of Dean, Ryan, Sarah, and Saleh. Fionn could not make it as he had a prior arrangement. We met in an unused lecture room. We discussed the upcoming sprint and planned accordingly. We finalized the user stories and we split them into two sprints. We then discussed which members would take on which job. We created a Burndown chart and made our release plan. We also decided to use Angular for the project. We will begin our sprint on the 19th February in our lab session.

We planned our sprints using our best estimates of how difficult each user story would be, and we discussed this during the meeting, and we estimated our velocity based on the examples shown in the learning material. The first sprint contains the core features while the ones in the second sprint are mostly accessory, so even if we underestimated our velocity, we should still be able to come up with something solid by the end of it.

We forgot to have a confidence vote during the meeting, so we did this on Wednesday 19th with an anonymous polling tool. All 5 members voted yes, so we will proceed as is.

