## Slide 1: The Agile Inception Deck
Team
Fionn Browne G00373152
Ryan Clinton G00377007
Saleh Adam G00374853

## Slide 2: Gaming Insider
Sponsors
Facebook
steam
Notes: Project name – pick a cool sounding name for your project
Sponsors – list your project sponsors here (the people with the money)
Putting your sponsors name boldly out there for all to see is a great way to get their engagement and attention (necessary for any successful project).

## Slide 3: Why are we here?
We wanted to make a simple and compact news website so that users can find there relative information quickly and easily.
We want to give users insight into new games before they decide to spend €60 Euro on it.
We felt as though this would a very useful app for a large range of people from the ages of 16 and up.
We all share a passion for games and we wanted to give something
back to others to help them to discover new games that they would have otherwise never heard of.
Notes: Write down all the reasons why your company would want to spend money on this project in the first place.
Then pick and highlight the most important one.

## Slide 4: The elevator pitch
For [gamers of the age from 16 up]
who [gamers looking for insight into releases]
the [Gaming Insider]
is a [Gaming & News category]
that [It will inform the customer if a game is to there taste and could save them €60+ euro].
Unlike [PCGAMER]
our project [We will cover a wide range of devices instead of just PC’s].

## Slide 5: Product box
Gaming Insider
Straight from the inside
source
Gaming tips and tricks
Insight into new projects
Finding new games you
Never heard of
Notes: If you could walk into a store, and buy the shrink wrapped version of your software, what the design of the box look like and what would it say?
Point here is to get your team looking at your project through the eyes of your end customer.

## Slide 6: The NOT list
IN | OUT
We are reviewing games | We wont be focusing on only one console
We are reviewing gaming engines | We will not be covering sports
We are covering multiple devices | We aren’t biased on games
We will compare and evaluate sales | 
We will also do weekly requests for games | 
We will have polls to get a group opinion | 
UNRESOLVED
We may cover new VR games
We may do collaborations with YouTube gamers
We may get early access to review new projects
We may also provide weekly gaming keys to a few product owners in a lottery
Notes: List all the big ticket items you are (and are NOT) going to deliver within the scope of this project.
Before starting your project move all the UNRESOLVED ones to either IN or OUT.

## Slide 7: Your project community
Yoghurt
matrix
Fahrenheit
Gamers
Everyone else !
... is always bigger than you think!
Notes: List everyone you are going to have to interact with at some point during the course of your project.
Goal is to start building relationships with these people and let them know we are coming down the tracks (before we actually get there).

## Slide 8: Technical solution
Danger!
Out of scope
Technologies:
<language>
<libraries>
<tools>
<technology>
Notes: This is about letting people know how we plan on building this thing.
If there are any tools or libraries assumptions you are making list them here.
Also if there are areas of the application architecture that are risky highlight those too.

## Slide 9: What keeps us up at night
We are striving to beat our opponents but they have a much larger budget and influence.
We have to make sure that our content isn't viewed by people of a age less then that of the game they are reviewing e.g. under 16 for a 16+ game.
That we wont be able to implement all the features we want into our website and we run out of time.
Notes: This is your chance to call out any craziness you’ve heard while building the deck, and having a frank conversation with your sponsors and your team about how you are going to handle it.
This is perhaps on of the most powerful slides in the deck – it’s your chance to ask for whatever you need to be successful and the consequences if you don’t get it.
Use it!

## Slide 10: The A-Team
# | Role | Competencies/Expectations
1 | Analyst | Comfortable with just-in-time analysis. Likes to test. Comfortable with rapid iterative development.
2 | Developers | C#, MVC.NET, jQuery, SQL Unit testing, refactoring, TDD, continuous integration
0.5 | Project manager | Responsible for outward facing communication Status reports, scope, budget, and reporting upwards
Notes: Set expectations around who you are going to need and what kind of skills they will need to have to pull this off.
Use names if specific people are important (i.e. Billy is the only guy who can do X).

## Slide 11: How big is this thing?
Ship it!
Construction
UAT
Training
~4months
1 weekk
1 wk
Notes: Give your sponsors some idea of how big this thing is (1, 3, or 6 monther).
Before you can complete this slide you and the team should create and estimate a high-level story list for the project.
This isn’t a commitment (too many unknowns). It’s just a really rough guess. Don’t treat it as anything else.

## Slide 12: Trade-off sliders
 | The classic four
 | Feature completeness (scope)
 | Stay within budget (budget)
 | Deliver project on time (time)
 | High quality, low defects (quality)
OFF
ON
 | Other important things
 | Ease of use
 | Don’t make me think!
 | Detailed audits (log everything)
 | Simple layout
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
Notes: When push comes to shove, something has to give. Here we want to be clear on what that is.
On agile projects we flex on scope. But there could be others factors at play here so get ready to listen as you customer tells you which forces can bend (scope) and which are written in stone (usually budget).
Slider rules:
1. No two sliders can occupy the same level.
2. List other important project factors down below.

## Slide 13: The first release
Ship it!
Construction
UAT
Training
~4months
1 wk
1 wk
3 people, 4 months, €170K
Notes: Stakeholders are usually interested in two things:
How much is this going to cost.
When is it going to be done.
Here we do our best to answer those two questions so they can decide if the project is still worth doing by showing them what it’s going to take.